To:		NADE Board of Directors

From:		Jennifer Nottingham

Date:		February 18, 2019

Subject:	Systems Committee Mid-year Report

Thank you for allowing me to serve as systems chair.  It is vital to those involved in the disability program that our technological infrastructure be maintained, secure and advancing to be more efficient. SSA has several system related initiatives ongoing that will affect the disability program.

The Disability Case Processing System (DCPS, remains an agency priority project.  This is an initiative to replace the 52 independently operated legacy systems used by the different DDSs.  DCPS will replace the outdated legacy systems with a modern, scalable and secure application capable of providing the flexibility and high performance that the DDSs need to process claims for efficiently.  Since the reset in 2014, DCPS has done a much better job at involving DDS employees and getting end-user input. In FY18 there were tri-regional disability engagement meetings for DDS administrators to discuss planning and logistics for moving forward with DCPS.  Since that time, the expansion of DCPS to other states has picked up.  The functionality over the past year has expanded but continued development of functionality is needed before any DDS can retire its legacy system.  There is current functionality for reconsideration claims, but only for claims that were processed in DCPS as an initial. DCPS has begun the development of adult CDRs but needs further development to support all CDR claim types, including childhood CDRs and appeals.

SSA also is working on IT Modernization (IT MOD) and includes the disability domain.  IT MOD is working on a parallel track with DCPS.  IT MOD is focused on electronic evidence analysis (EEA), which is looking to improve collection and analysis of medical records.  Business analytics and natural language processing technology tools will be used to help in the analysis process.  This project will also use an agile development method.  One product will be Duplicate Information and Processing (DIP). The goal is to obtain software that will help identify duplicate medical records in any case.  IT MOD also includes Insight, a series of products that provide decision support, particularly for OHO. IT MOD also includes Intelligent Medical Language (IMAGEN), with a purpose to apply machine learning technologies to ultimately increase the efficiency and accuracy of the disability adjudication process.

Printers have finally been replaced but there are reports of printers easily breaking.

SSA is expanding the opportunities to telecommute.  This has been limited to certain positions within SSA. Very recently SSA has begun to work to pilot expanding this to some DDS locations. This was setback due to limited laptop availability.  SSA is also pursuing other technology, such as Zero Client to potentially assist in this endeavor.  An ultrathin client, is a server-based computing model in which the end user’s computing device has no local storage.  This technology is still in pilot phase and has not been expanded to the DDS.

I appreciate the opportunity to serve as the Systems Committee chair.  I hope that we can recruit other NADE members with more systems knowledge to join the committee in the future to help provide additional information.

Respectfully submitted,

Jennifer Nottingham